YAT  COLLEGE

YAT College  ·  175 Cremorne St, Cremorne VIC 3121

# Deployment Report

LMS Replacement — GrayBoard to DOODLE (on-premises)

| Engagement | YAT LMS Replacement Project — Phases 2–3 |
| --- | --- |
| Report version | v1.0 — Final |
| Prepared by | AccentLoitte Consulting |
| Reviewed by | Jamie O'Donnell (AccentLoitte Senior Consultant) |
| Date | December 2022 |
| Submitted to | Sam Walker (YAT ICT Manager) |
| Related documents | LMS Replacement Solution Design; LMS Replacement Business Case |
| Classification | Commercial-in-confidence |

# Contents

Contents	2

1. Executive Summary	4

2. Engagement Context	4

3. Scope of Deployment	4

3.1 Maintenance-window context	4

4. Build / Change Narrative	4

4.1 Identity and access	4

4.2 Network	4

4.3 Compute (server)	5

4.4 Load balancing	5

4.5 Database and data migration	5

4.6 Storage	5

4.7 Security	5

4.8 Monitoring	5

4.9 Cross-Region backup / replication	5

5. Configuration Decisions	5

6. Testing, Simulation and Validation	6

6.1 Connectivity and integration tests	6

6.2 Autoscaling test	6

6.3 Database connectivity and data-migration reconciliation	6

6.4 End-to-end acceptance test	6

6.5 Failure simulation	6

6.6 Resize simulation	6

6.7 Availability measurement	6

6.8 Simulation findings vs the design	6

6.9 Adjustments made per simulation outcomes	6

7. Operational Handover	6

7.1 Access	6

7.2 Runbook references	6

7.3 Known limitations and what's next	7

7.4 Documentation filing	7

7.5 Feedback record	7

7.6 Sign-off	7

Appendix A — Build evidence	8

Appendix B — Configuration records	8

Appendix C — Test and migration evidence	8

Document control	8

# 1. Executive Summary

AccentLoitte deployed the DOODLE LMS on-premises at the YAT Cremorne campus, replacing the end-of-life GrayBoard platform, and delivered the engagement end-to-end through deployment, data migration, cutover and stabilisation. All student records were migrated from GrayBoard with the post-migration counts reconciling against the pre-migration totals and sampled records verified for fidelity. Cutover was performed during the December–January teaching break, with GrayBoard retained read-only as a rollback position until acceptance. Staff training was delivered before cutover.

Acceptance testing confirmed DOODLE meets the ≥ 99% availability target, matches or improves on GrayBoard's performance at peak load, and conforms to WCAG 2.1 Level AA. The infrastructure, as-built documentation and operational runbooks were handed to YAT ICT, and the engagement closed on 16 December 2022.

# 2. Engagement Context

This report covers Phases 2–3 of the LMS Replacement engagement — deployment and data migration, then stabilisation and closure — implementing the approved LMS Replacement Solution Design. Unlike a cloud-infrastructure engagement, AccentLoitte's scope was end-to-end, so the application installation, the data migration, the cutover and the staff training were all AccentLoitte's responsibility.

# 3. Scope of Deployment

In scope: provisioning the on-premises server, installing and configuring DOODLE, integrating it with Active Directory / Office 365 / AVETMISS, migrating the GrayBoard student records, cutover, staff training, stabilisation support, and the closure pack. Out of scope: ongoing operational support after acceptance (separately contracted) and cloud hosting (a future consideration).

### 3.1 Maintenance-window context

Cutover was a change to the live LMS, performed during the December–January teaching break to minimise disruption. GrayBoard was retained read-only throughout as the rollback position; the cutover completed within the break and no rollback was required.

# 4. Build / Change Narrative

### 4.1 Identity and access

DOODLE was integrated with Active Directory via LDAP bind for single sign-on; the existing LDAP user-group structures were preserved, service accounts created, and MFA applied to staff with grading and course-management roles.

### 4.2 Network

The server was placed in the staff network zone, with student-zone access to the LMS governed by AD permissions, on the redundant (dual-NIC) campus network. Office 365 SMTP relay was configured for LMS notifications and firewall rules opened for vendor updates.

### 4.3 Compute (server)

A new mid-range enterprise server (dual PSU, RAID-protected disks) was provisioned with Windows Server 2016 in the UPS-protected campus computer room, sized to the GrayBoard performance baseline plus the end-of-term peak load.

### 4.4 Load balancing

Not applicable — single-server on-premises deployment — no load balancer.

### 4.5 Database and data migration

MySQL was installed on the server and the DOODLE schema created. The GrayBoard student records were migrated via a full export and import during the cutover window; record counts were reconciled against the source and a sample of records verified for content fidelity (see §6.3).

### 4.6 Storage

RAID-protected local disk holds the OS, the DOODLE application and the MySQL database; the campus NAS (RAID-5) holds course attachments, student submissions and backup copies.

### 4.7 Security

Access is controlled by Active Directory permissions and the two-zone separation, with antivirus/EDR on the server, HTTPS for application traffic and TLS for the database connection. WCAG 2.1 Level AA conformance was confirmed (see §6.4).

### 4.8 Monitoring

DOODLE was brought under the existing YAT system-management and monitoring server, with nightly backups configured and monitored per the Backup and Retention Policy.

### 4.9 Cross-Region backup / replication

Not applicable — on-premises deployment — cross-Region cloud backup does not apply; backup is to the system-management server with offsite tape rotation.

# 5. Configuration Decisions

| # | Decision | Choice | Rationale |
| --- | --- | --- | --- |
| C1 | Server specification | Mid-range enterprise (dual PSU, RAID-10 SSD) | Meets the GrayBoard baseline + ~3× end-of-term peak with headroom |
| C2 | MySQL engine version | DOODLE-supported MySQL release | Confirmed against the DOODLE compatibility matrix |
| C3 | Storage sizing | Local RAID for app/DB; NAS for attachments + backups | Sized from the migrated data footprint plus growth |
| C4 | Backup schedule | Nightly to the management server + offsite tape | Aligned to the existing backup windows (per the Backup and Retention Policy) |

# 6. Testing, Simulation and Validation

### 6.1 Connectivity and integration tests

| Test | Outcome | Notes |
| --- | --- | --- |
| Active Directory single sign-on | Pass | Staff + student login via AD |
| Office 365 SMTP notifications | Pass | LMS notifications delivered |
| AVETMISS / ASQA export | Pass | Statutory export produced correctly |

### 6.2 Autoscaling test

Not applicable — single-server on-premises deployment — no autoscaling.

### 6.3 Database connectivity and data-migration reconciliation

The application connected to MySQL successfully. Post-migration record counts reconciled against the pre-migration GrayBoard totals, and a sample of student records (enrolments, submissions, grades) was verified for content fidelity — all matched.

### 6.4 End-to-end acceptance test

DOODLE was reachable and login succeeded via AD. Load testing at ~3× typical concurrent users confirmed response times met or improved on the GrayBoard baseline, and an independent WCAG 2.1 Level AA accessibility audit confirmed conformance.

### 6.5 Failure simulation

Not applicable — no high-availability design to simulate against — this is a single-server on-premises platform.

### 6.6 Resize simulation

Not applicable — not applicable to this deployment.

### 6.7 Availability measurement

Availability was tracked through the stabilisation period via the system-management monitoring server and met the ≥ 99% target.

### 6.8 Simulation findings vs the design

Not applicable — no simulations were in scope (see §6.5–6.6).

### 6.9 Adjustments made per simulation outcomes

Not applicable — no simulations were in scope.

# 7. Operational Handover

### 7.1 Access

Administrative access was handed to YAT ICT; AD-based access for staff and students continued unchanged, with MFA retained for grading roles.

### 7.2 Runbook references

The LMS Replacement Solution Design — the operational reference for the deployed architecture.

The as-built documentation set and operational runbooks produced at closure.

The Backup and Retention Policy and the monitoring on the system-management server.

### 7.3 Known limitations and what's next

Single-server on-premises platform — not highly available; cloud hosting noted as a future consideration.

Ongoing operational support after acceptance is separately contracted.

### 7.4 Documentation filing

| Item | Filed in | Reference |
| --- | --- | --- |
| This Deployment Report + Closure Pack | YAT ICT shared documentation | [ref] |
| As-built documentation + runbooks | YAT ICT shared documentation | [ref] |
| Migration reconciliation + acceptance evidence | YAT ICT shared documentation | [ref] |

### 7.5 Feedback record

| Feedback received | From | Response | Resulting action |
| --- | --- | --- | --- |
| Request additional admin-staff training on the new reporting screens | Sam Walker (YAT ICT Manager) | Scheduled a follow-up admin session in the stabilisation period | Session delivered; covered in the closure pack |

### 7.6 Sign-off

| Role | Name | Date | Acceptance |
| --- | --- | --- | --- |
| Prepared by | AccentLoitte Consultant | Dec 2022 | Submitted |
| Reviewed by | Jamie O'Donnell (AccentLoitte) | Dec 2022 | Approved for submission |
| Approved by | Sam Walker (YAT ICT Manager) | 16 Dec 2022 | Replacement accepted; Closure Pack signed off; engagement closed |

# Appendix A — Build evidence

The build evidence — server configuration, network placement, the DOODLE installation, and the AD / Office 365 / AVETMISS integration configuration — is captured in the as-built documentation filed with this report in the YAT ICT documentation repository.

# Appendix B — Configuration records

Server, database, storage and backup configuration records are filed with the as-built documentation.

# Appendix C — Test and migration evidence

The data-migration reconciliation report, the performance test results, and the WCAG 2.1 AA accessibility audit report are filed with this report.

# Document control

| Field | Value |
| --- | --- |
| Document version | v1.0 — Final |
| Prepared by | AccentLoitte Consulting |
| Engagement | YAT LMS Replacement Project — Phases 2–3 |
| Related documents | LMS Replacement Solution Design; LMS Replacement Business Case |
| Engagement status | Closed 16 December 2022 |